## Name:Makhdoom Arslan Ahmed

## ID: F2024065415

## SECTION: (W-2)

## PROJECT NAME:  LibMaster – Automated Library Management

## Work Breakdown Structure (WBS)

A Work Breakdown Structure breaks the project into smaller, manageable tasks or phases.

### Level 1: Library Management System Project

#### 1. Project Planning

- 1.1 Define project objectives and requirements

- 1.2 Identify stakeholders

- 1.3 Prepare project plan and timeline

- 1.4 Resource allocation

#### 2. System Analysis

- 2.1 Collect requirements from users (librarians, members)

- 2.2 Analyze current manual library process

- 2.3 Prepare System Requirement Specification (SRS) document

#### 3. System Design

- 3.1 Design system architecture

- 3.2 Create database schema (ER diagram)

- 3.3 Design user interface (UI mockups)

- 3.4 Define system flow diagrams

#### 4. System Development

- 4.1 Set up development environment

- 4.2 Develop modules:

  - 4.2.1 Login & User Authentication

  - 4.2.2 Book Management Module

  - 4.2.3 Member Management Module

  - 4.2.4 Issue/Return Module

  - 4.2.5 Search & Reports Module

- 4.3 Integrate all modules

- 4.4 Unit testing of modules

#### 5. System Testing

- 5.1 Integration testing

- 5.2 System testing

- 5.3 User acceptance testing (UAT)

#### 6. Deployment

- 6.1 Install the system on the target machine/server

- 6.2 Configure database and user accounts

- 6.3 Final testing and verification

#### 7. Documentation & Training

- 7.1 User manual preparation

- 7.2 Technical documentation

- 7.3 Training librarians and staff

#### 8. Maintenance

- 8.1 Bug fixing and updates

- 8.2 System performance monitoring

- 8.3 Adding new features (future scope)

## 📅 Gantt Chart (Example Timeline)

Here’s a sample Gantt chart for a 10-week project schedule:

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Project Planning | ███████ |  |  |  |  |  |  |  |  |  |
| 2. System Analysis |  | ███████ | ███████ |  |  |  |  |  |  |  |
| 3. System Design |  |  | ███████ | ███████ |  |  |  |  |  |  |
| 4. System Development |  |  |  | ███████ | ███████ | ███████ |  |  |  |  |
| 5. System Testing |  |  |  |  |  | ███████ | ███████ |  |  |  |
| 6. Deployment |  |  |  |  |  |  | ███████ | ███████ |  |  |
| 7. Documentation & Training |  |  |  |  |  |  |  | ███████ | ███████ |  |
| 8. Maintenance |  |  |  |  |  |  |  |  | ███████ | ███████ |

(█ = work duration)